Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 June 2026 |
| --- | --- |
| Name | Mudit Manglik |
| Project Name | ShopEZ: E-Commerce Application |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |
| Sprint-1 | Product Catalog | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |
| Sprint-1 |  | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |
| Sprint-3 | Shopping Cart | USN-6 | As a guest, I can add items to my cart and have them saved in my browser's local storage. | 3 | Medium |
| Sprint-4 |  | USN-7 | As a user, I can submit my shipping details and finalize my order invoice. | 3 | High |
| Sprint-4 | Admin Dashboard | USN-8 | As an admin, I can view and update the shipping status of customer orders (e.g., Shipped, Delivered). | 3 | Medium |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 2026-05-18 | 2026-05-23 | 20 | 2026-05-25 |
| Sprint-2 | 20 | 6 Days | 2026-05-25 | 2026-05-30 | 18 | 2026-06-01 |
| Sprint-3 | 20 | 6 Days | 2026-06-01 | 2026-06-06 | 20 | 2026-06-08 |
| Sprint-4 | 20 | 6 Days | 2026-06-08 | 2026-06-13 | 19 | 2026-06-15 |

Burndown Chart: